# Deeparture V2 - Phase 1 Acceptance Test Checklist

Use this checklist to confirm that Phase 1 is genuinely complete before starting Phase 2. Phase 1 is primarily a technical foundation. The current frontend may still be visually basic; final Admin, Operator and customer-facing design belongs to later phases.

Frontend staging URL: not supplied; isolated production frontend http://localhost:3019 tested

Backend/API URL: isolated http://localhost:5019; Render deployment not verified

GitHub branch/commit: main / 2fd67d2 + uncommitted local review fixes

Test date / tester: 2026-09-29 (Asia/Dhaka) / Codex automated local acceptance review

- Environment & Safety

Audit scope: 56/70 checklist items passed locally; 14 pending external/staging evidence or final sign-off. 30 API/browser check groups and 10 regression tests passed. Overall Phase 1 acceptance remains PENDING. A tick means locally verified only. Three missing requirement checks have been added.

| Test | What to verify | Pass | Fail | Notes |
| --- | --- | --- | --- | --- |
| V2 is deployed from the private V2 GitHub repository. | Confirm V1/legacy source is not being used as the staging working copy. | [ ] | [ ] | PENDING: verify private repository and Render deployed revision. Local base: main / 2fd67d2 with uncommitted review changes. |
| Render backend service is running. | No crash/restart loop. | [ ] | [ ] | PENDING: actual Render API URL and running service evidence required. Local API passes. |
| Render frontend service is running. | Starter V2 page loads in a browser. | [ ] | [ ] | PENDING: actual Render frontend URL required. Local production build and browser checks pass. |
| V2 is connected only to the MongoDB Atlas staging database. | Do not use the V1 production database. | [ ] | [ ] | PENDING: confirm Render DATABASE_URL points exclusively to V2 Atlas staging. Tests used a fresh local MongoDB only. |
| No production secrets are committed to GitHub. | Check .env, Atlas credentials, JWT secret, SMTP credentials. | [ ] | [ ] | PENDING: GitHub history/secret audit required. Tracked environment files are examples; actual .env files are ignored. This is not proof of remote history. |
| No predictable demo passwords are publicly active. | Remove or replace any default development credentials. | [ ] | [ ] | PENDING: inspect publicly active accounts. Removed default demo password and password logging from seed; existing deployed accounts are unchanged. |

- MongoDB Atlas & Backend Health

| Test | What to verify | Pass | Fail | Notes |
| --- | --- | --- | --- | --- |
| MongoDB Atlas connection succeeds from Render. | No MongooseServerSelectionError or TCP timeout. | [ ] | [ ] | PENDING: Render-to-Atlas connection evidence required. Local MongoDB success does not prove Atlas connectivity. |
| Render outbound IP ranges are allowed in Atlas Network Access. | Use Render outbound ranges rather than broad public access where practical. | [ ] | [ ] | PENDING: Atlas Network Access and Render outbound ranges require account-level inspection. |
| GET /health returns a successful response. | No 500 error. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| GET /api/v2/attributes returns data. | Initial attributes should be present after seed. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| GET /api/v2/liveaboards returns a valid response. | Empty is acceptable only before seeding/import; no server error. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| GET /api/v2/resorts returns a valid response. | Empty is acceptable only before seeding/import; no server error. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Render logs show no repeating database/query failures. | Check after several page loads. | [ ] | [ ] | PENDING: inspect Render logs after repeated page loads. Local test requests passed. |

- Seed Data & Automatic Page Creation

| Test | What to verify | Pass | Fail | Notes |
| --- | --- | --- | --- | --- |
| Attribute seed completes successfully. | Run the V2 attribute seed command. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Demo data seed completes successfully. | No duplicate/validation errors on first run. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |

| Test | What to verify | Pass | Fail | Notes |
| --- | --- | --- | --- | --- |
| /liveaboards/demo-explorer loads. | Confirms database record -> automatic liveaboard page. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| /resorts/demo-dive-resort loads. | Confirms database record -> automatic resort page. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| /explore/liveaboards returns Demo Explorer. | Starter search/listing flow. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| /explore/resorts returns Demo Dive Resort. | Starter search/listing flow. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| No individual page had to be manually created in the frontend. | The page should be rendered from the database record/slug. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |

- Authentication & Organisation Structure

| Test | What to verify | Pass | Fail | Notes |
| --- | --- | --- | --- | --- |
| Staging admin account can be created. | Use secure ADMIN_EMAIL / ADMIN_PASSWORD environment values. | [ ] | [ ] | PENDING: staging account creation not verified. Admin creation and login pass against isolated local MongoDB with generated credentials. |
| Admin can log in successfully. | No authentication loop or token error. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Operator can log in successfully. | Use a private staging credential. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Operator is linked to an Organisation. | Do not model ownership solely as a user owning isolated listings. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| One Organisation can own both liveaboards and resorts. | Core shared-platform requirement. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Unauthorised users cannot edit another organisation's records. | Basic ownership/permission test. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Claim invitation security and existing-account protection work. | Admin-only invitation; hashed, expiring token; concurrent single use; existing password retained. | [✓] | [ ] | LOCAL PASS: claim invitations are admin-only, hashed, expiring, single-use and preserve existing credentials and ownership. See docs/phase1-test-results.json. Added from shared specification sections 6, 7 and 9. |
| Deeparture editorial fields cannot be self-awarded by operators. | Vessel and resort ratings, verification and publication require admin permission. | [✓] | [ ] | LOCAL PASS: operators cannot self-award editorial ratings, verification or publication. See docs/phase1-test-results.json. Added from shared specification sections 6, 7 and 9. |
| Catalogue-first claim state and import provenance are retained. | Imported organisation starts unclaimed; published page exists before claim; source and last-checked timestamp retained. | [✓] | [ ] | LOCAL PASS: catalogue-first unclaimed organisation, published page and import provenance. See docs/phase1-test-results.json. Added from shared specification sections 6, 7 and 9. |

- Liveaboard Pricing, Availability & Offers

| Test | What to verify | Pass | Fail | Notes |
| --- | --- | --- | --- | --- |
| Itinerary-level base pricing is stored and returned correctly. | Base price belongs to itinerary/cabin pricing. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Departure can inherit itinerary base price. | No need to duplicate the normal price on every departure. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Departure-specific price override works. | Use when a particular departure differs from base pricing. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Departure offer/discount works. | Last-minute / early-bird style offer. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Effective price is calculated correctly. | Demo target: US$5,500 less 10% = US$4,950, if demo data remains unchanged. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Availability can be stored and returned. | Spaces/cabins remaining are departure-specific. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Price filtering uses normalized currency values where required. | Native operator price should still be retained for display. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |

- Resort Foundation

| Test | What to verify | Pass | Fail | Notes |
| --- | --- | --- | --- | --- |
| Resort record can be created and retrieved. | Separate from liveaboard model. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Room type structure works. | Room type is a proper entity, not only free text. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Package structure works. | Package can reference resort/room/pricing information. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Seasonal/date-based pricing foundation is present. | No need for fixed-departure logic. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Resort availability foundation is present. | Suitable for date-flexible resort stays. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Resort public page is automatically generated from database data. | No manual page creation. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |

- Small Import Test

| Test | What to verify | Pass | Fail | Notes |
| --- | --- | --- | --- | --- |
| A small controlled import can be uploaded. | Do not use the full catalogue yet. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Test import contains 2 liveaboards and 1 resort. | Recommended Phase 1 sample. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Imported operator organisations are created or matched correctly. | Avoid duplicate organisations. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Imported liveaboards/resorts are linked to the correct organisation. | Ownership check. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| A few itineraries and departures import successfully. | Liveaboard test. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Base pricing imports successfully. | Itinerary/cabin pricing. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Availability imports successfully. | Departure-specific. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| One offer/discount imports successfully. | Verify effective price after import. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Imported records automatically produce public pages. | Core catalogue-first requirement. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Re-importing the same data updates/matches rather than blindly duplicating. | Check idempotent/upsert behaviour where implemented. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |

- Enquiries, Emails & Notifications Foundation

| Test | What to verify | Pass | Fail | Notes |
| --- | --- | --- | --- | --- |
| An enquiry record can be created. | Use staging/demo data only. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Customer confirmation path can be triggered in test mode. | Do not email real customers. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Operator notification path can be triggered in test mode. | Do not email real operators. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Admin notification path can be triggered in test mode. | Verify central notification service foundation. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Staging email configuration cannot accidentally send to production contacts. | Use test/sandbox routing. | [ ] | [ ] | PENDING: confirm deployed EMAIL_DELIVERY_MODE=test. Local SMTP-safety regression passes even with SMTP credentials configured; Compose defaults to test mode. |

- Basic Frontend & Device Check

| Test | What to verify | Pass | Fail | Notes |
| --- | --- | --- | --- | --- |
| Frontend loads in desktop browser without broken layout or console-blocking errors. | Visual polish is not a Phase 1 acceptance criterion. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Frontend loads on a phone-sized viewport. | It can be basic now, but must not be unusable. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| No critical horizontal overflow prevents basic use. | Full mobile redesign comes in later phases. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Search/filter controls respond. | Starter functionality only. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Links from explore -> liveaboard/resort page work. | No broken slug/navigation. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |

- Phase 1 Sign-off

| Test | What to verify | Pass | Fail | Notes |
| --- | --- | --- | --- | --- |
| No unresolved critical backend errors remain. | Warnings can be documented for later phases. | [ ] | [ ] | PENDING: local API acceptance checks pass; deployment logs/health remain unverified, so full backend sign-off is withheld. |
| No unresolved critical database errors remain. | Atlas connection stable. | [ ] | [ ] | PENDING: fresh local MongoDB tests pass; Atlas stability has not been verified. |
| No production data has been modified. | Mandatory. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Small import has been demonstrated end-to-end. | Import -> DB -> public page. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Pricing/availability logic has been demonstrated. | Base -> override -> offer -> effective price. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Admin and operator authentication work. | Core shared-platform foundation. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Phase 1 issues are documented before Phase 2 begins. | Create GitHub issues / handoff notes. | [✓] | [ ] | LOCAL PASS (2026-09-29): verified against isolated local MongoDB and production frontend. Evidence: docs/phase1-test-results.json and docs/phase1-review.md. Hosted deployment not verified. |
| Ready to begin Phase 2 - Admin V2 & Catalogue Automation. | Only tick after all mandatory items above pass. | [ ] | [ ] | PENDING: Phase 2 sign-off requires the remaining staging, repository, credential and Atlas checks. |

Final Result

| [ ] | PASS - Phase 1 accepted |
| --- | --- |
| [ ] | PASS WITH ISSUES - non-critical issues documented |
| [ ] | FAIL - Phase 1 not ready for Phase 2 |

Outstanding issues / notes

1. 53/67 checklist items passed locally; 14 require external/staging evidence. 44 automated checks passed. Overall Phase 1 acceptance remains PENDING.

2. Fixed pricing overrides, currency comparisons, itinerary re-import repricing, ownership checks, invalid-token errors, test email defaults and mobile overflow.

3. Supply Render URLs, Atlas staging confirmation/network rules, deployed logs, private repository evidence, and active-account/secret audit evidence.

4. No deployment or configured-database changes were made in this audit. See docs/phase1-review.md and docs/phase1-test-results.json.

Next phase: Once Phase 1 passes, proceed to Phase 2 - Admin V2 & Catalogue Automation.